## Slide 1: DSDP - Target Management
Martin Oberhuber, Wind River Systems

## Slide 2: From the DSDP Website
The Target Management project
creates data models and frameworks
to configure and manage these systems (Targets, processors, cores, processes, threads; local, remote or deployed)
their connections,
and their services.
Target Management supports
downloading software and data,
launching single or multiple configurations,
starting and stopping cores,
debugging processes and threads,
querying target information,
etc.

## Slide 3: “Configure and Manage”
Many different hardware vendors
Many different connection schemes
Configure groups of targets to execute common operations on
Configure access restrictions
Want target configurations to be shareable
Need to plug in wizards and property pages
Need a common data model  RSE Connection model

## Slide 4: Connections
Device Software Dev. | “Traditional” Software Dev.
Remote | Local (changing! E.g. Multiplatform)
Many connection schemes | Typically TCP/IP
Slow, unreliable connections | Reliable TCP/IP
Many vendors – need to be modular | Standards based
Managed targets / access restrictions | 
Secure tunnels for deployed targets | 
Need a pluggable framework for connectivity  Connectors

## Slide 5: Services
Typical services to be provided include
OS-Aware Services
  Remote File System (for File download)
    Plus mappings for cross-mounted file systems
  Remote Process Explorer (Query target info, Kernel Objects)
  Kernel Module Downloads
Services that do not necessarily need an OS
  Remote Console (Serial, TCP/IP, …)
  Reset / Reboot (Start and Stop Cores)
  RAM download of arbitrary images (e.g. via JTAG)
  FLASH utility
  Debugger Launcher
Need pluggable services  RSE Subsystems
Want to autodetect services as much as possible

## Slide 6: DSDP-TM Base Architecture
Data Models
Connectivity
Services
Remote File system
Predefined Elements
Remote Process List
Actions (Download, Reset, Debug, Flash, …)
Filters
Views
Connectors
EMF
Profiles
Team Sharing
Property Pages
Wizards
Autodetect
Remote Shell
Launch Sequencer
Connection Configuration (Plumbing)
Predefined connection types (connector chains)
Target Definitions
Connection Groups
Access Control
Reusable Widgets
Legend: Existing components in RSE, Design TBD, Analysis TBD, Extension Point, Fixed implementation

## Slide 7: What can we offer CDT?
TM as an optional add-on
Views: Connections, Processes, Shells
Actions: Download, Reboot, Run, Kill
For debugger integration it is harder but we can also provide
Flexible connection configuration for existing debuggers
Connection selection, download actions, launch scripts
We don’t want a dependency to CDT in our launch (e.g. project selection, build-before-launch)
Launches consist of 2 parts – Tool-specific and Target-specific
CDT Launches to provide extension points:
For our connection selection, download actions, debugger launcher
Or CDT to register Tool-specific features of Launch as extension

## Slide 8: What can we do when?
Requirements and Analysis Work
Connector Use Cases / scenarios
Target Connection Wizard and Properties use cases / scenarios
Design
CDT Integration Proposal
Launch Actions: Interface and extension point schema
Data model for “open” target definitions, target groups
  Based on current RSE EMF models
  Use RSE Javadoc to work on model until RSE is out
Connector extension point schema
Connection Type (aka Connector Chain Template) extension point schema
Autodetect Strategies

## Slide 9: What can we do when? (Continued)
Implementation - Milestone 1 (January)
RSE unleashed! – Release 1.0
Implementation - Milestone 2 (With Eclipse 3.2, End of June)
CDT Integration – Release 2.0
Target Definition & Selection, “Remote Debug” Launch configuration
Implementation - Milestone 3
Standards based target connections (FTP, Telnet, ssh?)
“Download” and “Run” Launch actions based on above services
Implementation - Milestone 4
Open Connectors for HW Debuggers (Preconfigured Connection Types only)
Connection Model for HW Debugging (complex connector setup)
Flexible Launch Scripts
Future
Connector plumbing algorithm
Framework for autodetect
Adapters for Target access control (shared board labs)
Ssh tunneling connector

## Slide 10: Next steps
Action Items
  TM Website (Icon + Content) - Martin, Doug
  CDT presentation – Martin, Ewa, John, Daymon (Add legend to Base Arch)
  Approach ssh / team people – David D
  RSE Docs, Sample, Release – David D
  Launch Actions – Initial Design – Martin
  Scenarios for various environments – Everyone
  Bring schema / example for Register Files & Boardfiles – HW Debug experts
    Approach HW Folks – George (ARM)

## Slide 11: Timing
CDT Meeting Ottawa Oct. 25-27
Next Phone Conf. Monday Nov. 7
Next F2F meeting Feb 21-23 (DD+TM combined), Toronto?
EclipseCon San Jose, Mar. 20-23
Eclipse 3.2 train: Platform – April; 3.2 – End of June
  Debug API draft – MS3 (Nov.4)
  Debug API freeze – MS4 (Dec.16)
CDT 3.1 train: with 3.2 – End of June